ACTIVITY 2 WORKSHEET

Diagnose the Waterfall Failure with a Fishbone Analysis

Agile Project Management for Business  ·  TGS-2023018967  ·  Topic 1  ·  LO1  ·  45 minutes

| TEAM MEMBERS ____________________________________ | DATE ____________________________________ |
| --- | --- |
| TOOL https://alfredang.github.io/fishbone/ | ACTIVITY FOLDER activities/activity-02-*/ |

THE SITUATION The HarbourFront management committee wants to know why CustomerConnect was 4 months late and 62% unused before it approves any new funding. The programme director's explanation was "the team underestimated". The CEO is not satisfied with that answer and has asked your team for a structured diagnosis by Friday.

Record your team's output below.

1.  Problem statement (the effect)

2.  Causes — Requirements

3.  Causes — Process

4.  Causes — Customer Involvement

5.  Causes — Governance

6.  Causes — People

7.  Causes — Technology

8.  Count of causes tagged STRUCTURAL (S)

9.  Count tagged BEHAVIOURAL (B)

10.  Structural cause → the Agile practice that addresses it (one line each)

11.  At least TWO causes Agile does NOT fix, and what would fix them

12.  One-page recommendation to the committee (3–5 sentences)

SELF-CHECK BEFORE YOU FINISH

☐   Your diagram carries at least 18 causes across all 6 categories, every cause is tagged S or B, and each structural cause is paired with a named Agile practice. Your recommendation honestly identifies at least two causes Agile will not fix — a diagnosis that concludes 'Agile solves everything' has not been done properly.

☐   Every team member can explain the output, not just the person who typed it.

☐   The artefact is exported or screenshotted into this worksheet.

© 2026 Tertiary Infotech Academy Pte Ltd  ·  UEN: 201200696W  ·  Full step-by-step instructions: Learner Guide, Activity 2