ACTIVITY 4 WORKSHEET

Clarify Agile Role Accountability with a RACI Matrix

Agile Project Management for Business  ·  TGS-2023018967  ·  Topic 2  ·  LO2  ·  45 minutes

| TEAM MEMBERS ____________________________________ | DATE ____________________________________ |
| --- | --- |
| TOOL https://alfredang.github.io/raci/ | ACTIVITY FOLDER activities/activity-04-*/ |

THE SITUATION Two weeks into the restart, CustomerConnect has stalled in a familiar way. The old programme director is still approving every story change. The Scrum Master has been asked to produce a weekly percent-complete report. Two developers have escalated that they receive conflicting priorities from the Product Owner and from the operations manager. Nobody is behaving badly — the accountabilities were never made explicit.

Record your team's output below.

1.  The 5 roles used as columns

2.  Row with TWO Accountables in your first draft

3.  Row with NO Accountable in your first draft

4.  Which role was Consulted on too many rows, and what you changed to I

5.  How 'change the sprint scope mid-sprint' is assigned, and why

6.  How 'report progress to the committee' changed

7.  The specific duplicate A that caused the developers' escalation

8.  The single change that most reduces the team's confusion, and why (2 sentences)

SELF-CHECK BEFORE YOU FINISH

☐   Every one of the 12 rows has exactly one A. No role is C on more than about half the rows. The developers' conflicting-priorities escalation is traceable to a specific duplicate A in your first draft, and your corrected matrix removes it.

☐   Every team member can explain the output, not just the person who typed it.

☐   The artefact is exported or screenshotted into this worksheet.

© 2026 Tertiary Infotech Academy Pte Ltd  ·  UEN: 201200696W  ·  Full step-by-step instructions: Learner Guide, Activity 4